| PROJECT TITLE | IFS325/353: IoT Soil Monitoring System group 7 | COMPANY NAME | ARC |
| --- | --- | --- | --- |
| PROJECT MANAGER | Olethokuhle Masango | DATE | 10/10/2025 |

The Gantt Chart provides a weekly timeline of the project phases and activities for the IoT Soil Monitoring System, indicating overlapping tasks and deliverables.

| PHASE / TASK | WEEK 1 | WEEK 2 | WEEK 3 | WEEK 4 | NOTES |
| --- | --- | --- | --- | --- | --- |
| Project Charter & Role Assignment | ✔️ |  |  |  | Initial planning & team setup |
| Hardware Procurement & Setup (ESP32, Sensors, LCD) | ✔️ | ✔️ |  |  | Assemble and wire all components |
| Sensor Calibration & Power Testing |  | ✔️ |  |  | Calibrate RS485 soil sensor and test 12V power |
| Firmware Development (Arduino Code) |  | ✔️ | ✔️ |  | Code for sensor readings and LCD display |
| MQTT & Raspberry Pi Integration |  |  | ✔️ | ✔️ | Connect ESP32 to Pi broker via Wi-Fi |
| Frontend Dashboard Setup |  |  | ✔️ | ✔️ | Visualize data via web interface |
| 3D Printed Enclosure Design |  | ✔️ | ✔️ |  | Protect hardware from dust and moisture |
| System Testing & Troubleshooting |  |  | ✔️ | ✔️ | Verify data flow and reliability |
| Documentation & Final Report |  |  |  | ✔️ | Prepare report and submission files |
| Final Presentation & Demo |  |  |  | ✔️ | Show working prototype to lecturer |